# Changes in Sprint 2 based on Sprint 1 Retrospective

## Items to Follow-up

We have identified several changes that we can make to our process in sprint 2 based on our sprint 1 review & retrospective. We have chosen to focus on:

* Updating our product backlog more often, and making the user stories less vague by adding a reason where there isn’t one already;
* Having one person responsible for the overall progress/success of each user story in the sprint backlog (to oversee all the people working on the individual conversations within the story), and adding a burndown for each member of the team;
* Ensuring the scrum master takes notes and promoting group discussion and collaboration during the scrums.

## Actions Made